**Lawn Mower Simulator 2018 Status Report #2**

Date: May 4, 2018

To: George Peck

From: Jeff Liu, Michael Mao, Stanley Wang

Subject: Status Report #2: 4/30/18 - 5/4/18

Accomplishments:

* Finished Design
* Completed the Preliminary Specification
* Began to research GUI and start coding

Problems/Risks:

* We are running into some difficulty with Github
* Still not completely familiar with all the nuances of GUI

Next Steps:

* Coding